# AgencyOS AI – Implementation Plan

## Build Sequence & Development Roadmap

This implementation plan is optimized for:

- Fast MVP Launch

- Revenue in 60–90 Days

- Scalable Architecture

- AI-First Experience

- Multi-Tenant SaaS

# Development Strategy

Instead of building everything at once:

❌ CRM + Projects + HRMS + Accounting + Marketplace + AI + Mobile

Build in phases:

Phase 1 → Revenue MVP

Phase 2 → Client Experience

Phase 3 → AI Layer

Phase 4 → Business OS

Phase 5 → Enterprise Scale

# MASTER BUILD FLOW

Foundation

│

▼

Authentication

│

▼

Organizations

│

▼

CRM

│

▼

Clients

│

▼

Projects

│

▼

Tasks

│

▼

Invoices

│

▼

Payments

│

▼

Dashboard

│

▼

Client Portal

│

▼

WhatsApp

│

▼

AI Layer

│

▼

Automation Engine

│

▼

Analytics

│

▼

Accounting

│

▼

Marketplace

# PHASE 0

# Project Foundation (Week 1)

## Goal

Setup production-ready architecture.

### Tasks

#### Repository Setup

agencyos-web

agencyos-api

agencyos-mobile

### Git Strategy

main

staging

development

### CI/CD

GitHub Actions

Vercel

Railway

### Environment Setup

DATABASE_URL=

REDIS_URL=

OPENAI_API_KEY=

RAZORPAY_KEY=

RAZORPAY_SECRET=

WHATSAPP_TOKEN=

S3_BUCKET=

### Deliverables

✅ Working deployment pipeline

# PHASE 1

# Authentication & Multi-Tenant Core

## Duration

Week 1–2

### Build Order

Organizations

Users

Roles

Permissions

Auth

Sessions

### Features

#### Organization Creation

Create Workspace

Choose Plan

Invite Members

### Authentication

Email Login

Google Login

Magic Link

OTP Login

### RBAC

Owner

Manager

Employee

Client

### Deliverables

✅ Login

✅ Signup

✅ Organization

✅ Role System

# PHASE 2

# CRM System

## Duration

Week 2–3

### Build Order

Leads

Lead Pipeline

Lead Activities

Follow-Ups

### Screens

Lead List

Lead Detail

Pipeline View

### Features

Create Lead

Update Status

Add Notes

Assign Owner

### Deliverables

✅ Full CRM

# PHASE 3

# Client Management

## Duration

Week 3

### Build Order

Clients

Contacts

Client Timeline

### Features

Convert Lead

Create Client

Multiple Contacts

Activity Feed

### Deliverables

✅ Client Management

# PHASE 4

# Projects & Tasks

## Duration

Week 4–5

### Build Order

Projects

Milestones

Tasks

Comments

Files

### Views

Kanban

Table

Calendar

### Deliverables

✅ Project Management

✅ Task Management

# PHASE 5

# File System

## Duration

Week 5

### Build Order

Upload

Storage

Preview

Sharing

### Features

PDF

Images

Videos

Contracts

### Deliverables

✅ Document Management

# PHASE 6

# Finance MVP

## Duration

Week 6

### Build Order

Invoices

Invoice Items

Payments

Expenses

### Features

GST Invoice

PDF Export

Payment Link

### Integrations

Razorpay

Stripe

### Deliverables

✅ Finance Module

# PHASE 7

# Dashboard & Analytics

## Duration

Week 7

### Build Order

Revenue Cards

Project KPIs

Payment KPIs

Activity Feed

### Charts

Revenue

Clients

Projects

### Deliverables

✅ Executive Dashboard

# PHASE 8

# Client Portal

## Duration

Week 8

### Build Order

Portal Auth

Projects

Invoices

Approvals

Files

### Client Access

Project Status

Files

Payments

Approvals

### Deliverables

✅ Client Portal

# PHASE 9

# WhatsApp Integration

## Duration

Week 9

### Build Order

Templates

Conversations

Reminders

Automation

### Workflows

Invoice Due

Proposal Sent

Meeting Reminder

### Deliverables

✅ WhatsApp Hub

# PHASE 10

# AI Assistant (Major Selling Point)

## Duration

Week 10–11

### Build Order

AI Chat

Proposal Generator

Invoice Generator

Task Generator

Project Planner

### Examples

Create Project

Generate Proposal

Write Email

Summarize Client

### Deliverables

✅ AI Assistant

# PHASE 11

# Automation Engine

## Duration

Week 11

### Build Order

Triggers

Conditions

Actions

Logs

### Triggers

Lead Created

Invoice Paid

Project Completed

### Actions

Email

WhatsApp

Create Task

### Deliverables

✅ Automation Builder

# PHASE 12

# Notifications

## Duration

Week 12

### Channels

In-App

Email

WhatsApp

Push

### Deliverables

✅ Notification Center

# MVP LAUNCH CHECKLIST

## Required Before Launch

### Authentication

✓ Signup

✓ Login

✓ Roles

### CRM

✓ Leads

✓ Clients

### Projects

✓ Projects

✓ Tasks

✓ Files

### Finance

✓ Invoices

✓ Payments

### Dashboard

✓ Revenue

✓ Activity Feed

### Client Portal

✓ Project Tracking

✓ Invoice View

### AI

✓ Proposal Generator

✓ AI Assistant

# POST-MVP (VERSION 2)

## Accounting

Profit & Loss

Cash Flow

Balance Sheet

## HRMS

Attendance

Leave

Payroll

## Sales Suite

Forecasting

Lead Scoring

Deal Intelligence

## AI Expansion

AI Sales Agent

AI Support Agent

AI Project Manager

# VERSION 3 (Enterprise)

## White Label

Custom Domain

Custom Branding

## Marketplace

Plugins

Themes

Templates

## Enterprise Security

SSO

SCIM

Audit Center

# Suggested Team Structure

### MVP (Fastest)

1 Product Manager

1 UI/UX Designer

2 Frontend Developers

2 Backend Developers

1 QA Engineer

1 DevOps Engineer

# Realistic Timeline

| Phase | Duration |
| --- | --- |
| Foundation | 1 Week |
| Auth + Multi-Tenant | 1 Week |
| CRM | 1 Week |
| Clients | 3 Days |
| Projects | 2 Weeks |
| Finance | 1 Week |
| Dashboard | 3 Days |
| Client Portal | 1 Week |
| WhatsApp | 1 Week |
| AI Assistant | 2 Weeks |
| Automation | 1 Week |
| Testing + Launch | 1 Week |

## Total MVP Timeline

### Traditional Team

12–16 Weeks

### AI-Assisted Development (Cursor, Trae AI, Claude Code)

6–8 Weeks

### Solo Founder (Part-Time)

6–12 Months

This build sequence ensures you launch with the highest-value features first, start acquiring paying customers early, and avoid wasting months on low-priority modules.